Parallel Task Plan

Recipient-Focused Hallucinations in AI-Generated Professor Outreach Emails

Four-person team • 6-day sprint • Workstreams designed for parallel execution

Recommended pilot scope 12 professors • 3 fields • 4 conditions • 2 generations per condition • 96 emails total Human validation on approximately 25% of extracted claims

# 1. Project Operating Model

Research focus: Measure whether AI-generated academic outreach misrepresents professors’ research, and test whether publication grounding and post-generation verification reduce factual errors without destroying useful personalization.

Experimental design: Use a 2 × 2 factorial design to isolate the effects of grounding and verification.

| Condition | Writer receives evidence | Post-generation verification | Purpose |
| --- | --- | --- | --- |
| A | No | No | Closed-book baseline |
| B | Yes | No | Effect of grounding during writing |
| C | No | Yes | Effect of correction after ungrounded writing |
| D | Yes | Yes | Combined safeguards |

# 2. Parallel Ownership

| Owner | Primary workstream | Immediate start | Final deliverables |
| --- | --- | --- | --- |
| Phong | Dataset and experiment coordination | Sampling, evidence schema, first two professor packets | 12 verified evidence packets, anonymized IDs, dataset manifest |
| Abhinav | Generation and verification pipeline | Build against mock data while evidence is collected | Four-condition generator, verifier, claim extractor, logged outputs |
| Kanan | Annotation and evaluation | Create rubric and annotation sheet using sample claims | Human labels, evaluator validation, factuality and usefulness results |
| Azhdar | Related work and paper assembly | Set up template, bibliography, and paper outline | Related-work matrix, integrated paper draft, references, figures |

# 3. Phong — Dataset and Experiment Owner

## Immediate tasks

☐ Lock the four experimental conditions and keep the design unchanged after the pilot.

☐ Select 4 computer science/AI professors, 4 psychology/cognitive-science professors, and 4 biomedical/public-health professors.

☐ Assign anonymous IDs such as CS-01, PSY-01, and BIO-01.

☐ Build a standardized evidence packet for every professor.

☐ Cross-check professor identity and publication ownership using at least two sources.

## Evidence packet requirements

Official faculty-page research summary.

Six representative paper titles and abstracts.

Publication year, authors, venue, DOI, and source link.

One or two selected full-text passages for a focal paper.

Retrieval date and provenance notes.

## First handoff

Deadline: Deliver two complete professor packets within the first 60–90 minutes so the pipeline team can run the pilot.

## Required files

data/professors.csv data/evidence/CS-01.json data/evidence/CS-02.json data/evidence/... docs/dataset_policy.md

## Completion criteria

☐ No misattributed papers.

☐ The same evidence schema is used for every professor.

☐ The sample is balanced across fields.

☐ Real names do not appear in public analysis outputs.

☐ Every evidence item has a traceable source.

# 4. Abhinav — Generation and Verification Pipeline

Dependency rule: Do not wait for the complete dataset. Build against a mock evidence packet, then replace it with the first two real packets.

## Immediate tasks

☐ Create one fixed email-writing prompt.

☐ Implement all four experimental conditions.

☐ Keep model, temperature, output length, instructions, generation count, and sampling settings constant across conditions.

☐ Build a verifier that extracts atomic research claims, checks evidence, preserves supported claims, softens overstatements, and removes unsupported or contradicted claims.

☐ Store original and verified email versions separately.

☐ Record every verifier deletion and rewrite.

## Output schema

{ "professor_id": "CS-01", "condition": "D", "seed": 1, "writer_received_evidence": true, "verification_applied": true, "original_email": "...", "verified_email": "...", "extracted_claims": [], "verifier_edits": [], "model": "...", "prompt_version": "v1" }

## First handoff

Pilot target: 2 professors × 4 conditions × 2 generations = 16 emails.

## Required files

prompts/writer.md prompts/verifier.md prompts/claim_extractor.md outputs/pilot.jsonl outputs/full_generation.jsonl logs/run_manifest.csv

## Completion criteria

☐ All four conditions run successfully.

☐ Every run has a seed, model version, and prompt version.

☐ Verifier changes are fully logged.

☐ Prompts are frozen after the pilot.

☐ Public analysis files use anonymous professor IDs.

# 5. Kanan — Annotation and Evaluation Owner

## Immediate tasks

Create an annotation guide covering the following labels:

Supported

Partially supported

Overstated

Unsupported

Contradicted

Outside evidence scope

Subjective or generic praise

Each claim should also receive one claim type:

Research topic

Method

Dataset

Result

Impact

Novelty

Collaboration

Authorship

Cross-paper synthesis

## Annotation sheet fields

email_id professor_id condition_hidden claim_id atomic_claim claim_type evidence_excerpt label_annotator_1 label_annotator_2 final_label notes

## Evaluation responsibilities

☐ Severe error rate: (Unsupported + Contradicted) / All judged factual claims.

☐ Percentage of emails containing at least one severe error.

☐ Overstatement rate.

☐ Supported research-specific claims per 100 words.

☐ Verifier deletion and rewrite rates.

☐ Human usefulness and specificity scores.

☐ Human–human and AI–human agreement.

## Human annotation arrangement

| Role | Assignment |
| --- | --- |
| Primary annotator and manager | Kanan |
| Second blinded annotator | Azhdar |
| Disagreement adjudicator | Phong |
| Condition blinding and data preparation | Abhinav |

## Required files

annotations/rubric.md annotations/claims_to_label.csv annotations/human_labels.csv analysis/results.csv analysis/figures/

## Completion criteria

☐ Claims are atomic and independently judgeable.

☐ Annotators cannot see the experimental condition.

☐ At least 25% of claims are double-annotated.

☐ Disagreements and adjudications are documented.

☐ Both factuality and supported personalization are reported.

# 6. Azhdar — Related Work and Paper Owner

## Immediate tasks

☐ Set up the paper template and shared bibliography.

☐ Create the complete paper structure.

☐ Build a related-work matrix for the ten most relevant papers.

☐ Draft the introduction, related work, research gap, ethics, and known limitations.

☐ Later integrate dataset, pipeline, annotation, statistical results, figures, and tables.

☐ Serve as the second blinded human annotator.

## Paper structure

1. Abstract 2. Introduction 3. Related Work 4. Research Questions and Hypotheses 5. Dataset 6. Experimental Design 7. Annotation and Metrics 8. Results 9. Limitations 10. Ethics 11. Conclusion

## Related-work matrix columns

Paper ¦ Task ¦ Dataset ¦ Method ¦ Metrics ¦ Findings ¦ Overlap with us ¦ Remaining gap

## Required files

paper/main.tex paper/references.bib paper/related_work_matrix.csv paper/figures/

## Completion criteria

☐ Every research-gap claim is supported by literature.

☐ The paper does not claim that grounding or verification is entirely new.

☐ The contribution is framed as recipient-focused factuality evaluation.

☐ All examples, figures, and tables use anonymous professor IDs.

# 7. Six-Day Shared Execution Schedule

| Phase | Phong | Abhinav | Kanan | Azhdar |
| --- | --- | --- | --- | --- |
| First 30 min | Confirm sample and evidence schema | Confirm output schema | Confirm labels and metrics | Confirm template and paper structure |
| Hours 1–3 | Complete 2 professor packets | Build pipeline with mock data | Create rubric and sheet | Create paper skeleton and literature matrix |
| Pilot checkpoint | Review evidence sufficiency | Run 16-email pilot | Test claim splitting and labels | Review wording and documentation |
| Days 2–3 | Finish all 12 packets | Generate all 96 emails | Prepare claims and begin annotation | Draft introduction and related work |
| Day 4 | Adjudicate disagreements | Fix bugs only; no method changes | Primary blind annotation | Second blind annotation |
| Day 5 | Write dataset and design sections | Write implementation section | Produce statistics and figures | Integrate results into paper |
| Day 6 | Reproducibility and final review | Re-run final checks | Validate tables and metrics | Finalize paper and presentation |

## Pilot checkpoint questions

☐ Does the evidence packet contain enough information?

☐ Are research claims being split into atomic units correctly?

☐ Are the four conditions meaningfully different?

☐ Is the verifier deleting too much specific content?

☐ Can human annotators apply the rubric consistently?

Freeze rule: After the 16-email pilot, freeze the prompts, evidence schema, output schema, and annotation rubric before scaling.

# 8. Coordination Rules

One owner per file. Avoid simultaneous editing of the same section or data artifact.

Use versioned prompts. Examples: writer_v1, verifier_v1, evaluator_v1.

Freeze after the pilot. Do not alter prompts halfway through the full generation.

Log every decision. Use docs/decision_log.md.

Separate source data and generated outputs. Never manually alter generated outputs.

Blind the annotators. Condition labels must be hidden during human grading.

Use one shared task board. Backlog, In progress, Ready for review, Blocked, Completed.

# 9. Shared Folder Structure

project/ ├── data/ │ ├── professors.csv │ └── evidence/ ├── prompts/ ├── outputs/ ├── logs/ ├── annotations/ ├── analysis/ ├── paper/ └── docs/ └── decision_log.md

# 10. Copy-and-Send Team Message

Team, here is the parallel breakdown so nobody has to wait for another person: Phong: Own the dataset and experiment design. Select 12 professors across 3 fields, build verified evidence packets, anonymize them, and deliver the first 2 packets within 60–90 minutes for testing. Abhinav: Own the generation and verifier pipeline. Build the 4 experimental conditions now using mock data, then run the 2-professor pilot as soon as the first evidence packets are ready. Log all prompts, seeds, and verifier edits. Kanan: Own annotation and evaluation. Create the atomic-claim rubric, annotation sheet, and factuality/usefulness metrics. Later manage blind human labeling and calculate the results. Azhdar: Own the research paper and related work. Set up the template, bibliography, and paper outline; create the related-work comparison matrix; and draft the introduction, gap, ethics, and limitations. You will also act as the second blind annotator. We will have one short checkpoint after the 16-email pilot, freeze the methodology, and then continue independently. Please put progress and blockers in the shared task board instead of waiting for another meeting.

# 11. Definition of Done

☐ 12 validated and anonymized professor evidence packets.

☐ 96 generated emails across four conditions.

☐ All prompts, models, seeds, and verifier edits logged.

☐ At least 25% of claims independently double-annotated.

☐ Human agreement and AI-evaluator agreement reported.

☐ Factuality and supported-personalization metrics calculated.

☐ Results visualized with condition comparisons.

☐ Paper, references, limitations, ethics statement, and reproducibility appendix completed.